**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 20/06/25 |
| Team ID | SWTID1749826875 |
| Project Name | Dog Breed Identification using Transfer Learning |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

**Sprint Task Table**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection and Preprocessing | SL-3 | Understanding & loading data | Low | Dhiraj | 13/06/25 | 14/06/25 |
| Sprint- | Data Collection and Preprocessing | SL-4 | Data cleaning | High | Dhiraj | 13/06/25 | 14/06/25 |
| Sprint-2 | Model Development | SL-8 | Training the model | Medium | Nandita | 14/06/25 | 16/06/25 |
| Sprint-2 | Model tuning and testing | SL-14 | Model testing | Medium | Amrita | 17/06/25 | 17/06/25 |
| Sprint-3 | Web integration and Deployment | SL-16 | Building HTML templates | Low | Aditi | 17/06/25 | 18/06/25 |
| Sprint-3 | Web integration and Deployment | SL-17 | Local deployment | Medium | Aditi | 17/06/25 | 18/06/25 |
| Sprint-4 | Project Report | SL-20 | Report | Medium | Amrita | 18/06/25 | 19/06/25 |